Statement of Work

Huron NF, 2022 Boundary Surveys

**GNA-Huron-FY22-Kneff – Canoe Chase (2)**

1. GOVERNMENT REPRESENTATIVE AND SUBMITTAL: Please review the Statement of Work below, along with the attached maps and respond with a **not-to-exceed Quotation** for this project. Also, please note the Delivery Date in Section G below. We request this information by close of business on **March 10,2022**. Send this to the Contracting Officers Representative (COR): Matthew Dontz by email (preferred .pdf or .docx file) at dontzm@michigan.gov . The Contractor may request a clarification/scoping meeting (or conference call) to better define the project before preparing the submittal. The work on this project must be done according to the specifications of the contract that was previously provided; pertinent paragraphs contained therein should be carefully examined before this proposal is submitted.
2. PURPOSE: The purpose of this survey is to delineate the common boundary between National Forest and private land for upcoming management activities. This project will be named the **“GNA-Huron-FY22 – Kneff Canoe Chase (2)”.**
3. PROJECT AREA: This project consists of One (1) Project Area (shown on the attached map), located in Crawford County, Michigan, more particularly described as:

Kneff Canoe Chase (2): T26NR02W Sections 22 & 26, Crawford County, Michigan

CONTROL

Section 22 has corners through the Remon program on the east line and other corner records have been filed on all corners except the SW section corner. There is a recorded corner record on the Center ¼ corner as well as the CS 1/16 corner. Section 26 has its north line run through Remon, which should be all that is needed.

ACCESS

Section 22 has limited access in the SW ¼ where the survey work is needed. Some small tight trails are about it. There is good access in the SE ¼ where the reposting is needed. Section 26 has good access from homes to the north of the north section line needed surveyed.

SURVEY RECORDS

Attached, please find the records that have been made available to the Michigan DNR for this project. It is anticipated that additional research and additional records maybe available from other sources. All survey records research is the contractor’s responsibility.

1. ITEMS OF WORK:

 **LEGAL DESCRIPTIONS:**

 **T26N, R2W,**

**Section 22:** S ½ SW, NW SW

**Section 26:** All

* All 1/16th corners use the County Remonumentation Corner Code system

**Kneff Canoe Chase (2):** **T26NR02W Sections 22 & 26 –** Items of Work will include;

*Item 2* - Control Corner Measurement (8 total)

**Section 22:**  5

**Section 26:** 3

 *Item 3B* – Monumentation of Section Subdivisional Corners (2 total): See attached map.

**Sections :** 1/16th corners, 1/64th corners, misc. corners (3 total) – See map.

*Item 6 and 7* – Property Line Measurement and Property Line Posting (3.50 miles total):

**Section 22:** 1.25 miles

**Section 26:**  0.75 miles

*Item 6 and 7* – Property Line Re-Mark & Posting (0.75 miles total):

**Section 22:**  0.75 miles

*Item 9A and 9B* – Certificate of Survey (1 total)

E. Notification letters to adjoining private landowners must be sent prior to commencing field work in the interior of sections.

F. ENCROACHMENTS: The extent of any encroachments discovered shall be brought to the attention of the Contracting Officers Representative upon confirmation by the property line survey.

G. DELIVERY DATE: The final project submission delivery date: **07/01/2022**

Attachments: -Project maps

 -USFS Specifications

 -Exhibits

 -State of Michigan Terms and Conditions

Matthew S. Dontz PS 4001056128

Michigan Department of Natural Resources & Contracting Officers Representative (COR)

07-28-2021