Statement of Work

Huron NF, 2022 Boundary Surveys

**GNA-Huron-FY22-Kneff – Canoe Chase (3)**

1. GOVERNMENT REPRESENTATIVE AND SUBMITTAL: Please review the Statement of Work below, along with the attached maps and respond with a **not-to-exceed Quotation** for this project. Also, please note the Delivery Date in Section G below. We request this information by close of business on **March 10,2022**. Send this to the Contracting Officers Representative (COR): Matthew Dontz by email (preferred .pdf or .docx file) at dontzm@michigan.gov . The Contractor may request a clarification/scoping meeting (or conference call) to better define the project before preparing the submittal. The work on this project must be done according to the specifications of the contract that was previously provided; pertinent paragraphs contained therein should be carefully examined before this proposal is submitted.
2. PURPOSE: The purpose of this survey is to delineate the common boundary between National Forest and private land for upcoming management activities. This project will be named the **“GNA-Huron-FY22 – Kneff Canoe Chase (3)”.**
3. PROJECT AREA: This project consists of One (1) Project Area (shown on the attached map), located in Crawford County, Michigan, more particularly described as:

Kneff Canoe Chase (3): T26NR02W Sections 28, 33 & 34, Crawford County, Michigan

CONTROL

Section 28 has very little recorded control. The SE section corner of 28 has the only

recorded land corner. Sections 33 & 34 have their south lines (township line) through the

Remon program and there is good history on the line common to sections 33 & 34.

ACCESS

Section 28 has a road on its west line and very little access in the rest of the section, a few small tight trail roads is about it. Sections 33 & 34 have much better access between county roads and forest service roads and 2-tracks.

SURVEY RECORDS

Attached, please find the records that have been made available to the Michigan DNR for this project. It is anticipated that additional research and additional records maybe available from other sources. All survey records research is the contractor’s responsibility.

1. ITEMS OF WORK:

 **LEGAL DESCRIPTIONS:**

 **T26N, R2W,**

 **Section 28:** NE ¼, SE ¼, E ½ SW, E ½ NW

 **Section 33:** All

**Section 34:** E ½, E ½ SW, N ½ NW

* All 1/16th corners use the County Remonumentation Corner Code system

**Kneff Canoe Chase (3):** **T26NR02W Sections 28, 33 & 34 –** Items of Work will include;

*Item 2* - Control Corner Measurement (14 total)

**Section 28:**  6

**Section 33:** 3

**Section 34:**  5

*Item 3B* – Monumentation of Section Subdivisional Corners (6 total): See attached map.

**Sections :** 1/16th corners, 1/64th corners, misc. corners (7 total) – See map.

*Item 6 and 7* – Property Line Measurement and Property Line Posting (3.50 miles total):

**Section 28:** 2.00 miles

**Section 33:**  1.50 miles

**Section 34:**  0.00 miles

*Item 6 and 7* – Property Line Re-Mark & Posting (0.75 miles total):

**Section 33:**  0.75 miles

*Item 9A and 9B* – Certificate of Survey (2 total)

E. Notification letters to adjoining private landowners must be sent prior to commencing field work in the interior of sections.

F. ENCROACHMENTS: The extent of any encroachments discovered shall be brought to the attention of the Contracting Officers Representative upon confirmation by the property line survey.

G. DELIVERY DATE: The final project submission delivery date: **07/01/2022**

Attachments: -Project maps

 -USFS Specifications

 -Exhibits

 -State of Michigan Terms and Conditions

Matthew S. Dontz PS 4001056128

Michigan Department of Natural Resources & Contracting Officers Representative (COR)

07-28-2021