Statement of Work

Huron NF, 2025 Boundary Surveys

**GNA-Huron-FY25-Chain Lakes Oak**

1. GOVERNMENT REPRESENTATIVE AND SUBMITTAL: Please review the Statement of Work below, along with the attached maps and respond with a **not-to-exceed Quotation** for this project. Also, please note the Delivery Date in Section G below. We request this information by close of business on April 28th, 2025. Send this to the Contracting Officers Representative (COR): Matthew Dontz by email (preferred .pdf or .docx file) at dontzm@michigan.gov . The Contractor may request a clarification/scoping meeting (or conference call) to better define the project before preparing the submittal. The work on this project must be done according to the specifications of the contract that was previously provided; pertinent paragraphs contained therein should be carefully examined before this proposal is submitted.
2. PURPOSE: The purpose of this survey is to delineate the common boundary between National Forest and private land for upcoming management activities. This project will be named the **“GNA-Huron-FY25 – Chain Lakes Oak”.**
3. PROJECT AREA: This project consists of One (1) Project Area (shown on the attached map), located in Iosco County, Michigan, more particularly described as:

Chain Lakes Oak: T24NR05E Sections 6, 7 & 9, Iosco County, Michigan

CONTROL

USFS records show a fair amount of history on Government and interior 1/16 corners. Most of section 9 has been approved by Remon. Some private recorded Certificates were found in sections, 6, 7, & 9 along with some recorded plats.

ACCESS

Access will be fairly challenging in these sections especially section 6 which only has a county road along the township line. Section 7 has a county road along part of the south line and some interior smaller road. Section 9 has the best access but still not ideal.

SURVEY RECORDS

Attached, please find the records that have been made available to the Michigan DNR for this project. It is anticipated that additional research and additional records maybe available from other sources. All survey records research is the contractor’s responsibility. These are most of the records from the USFS office in Cadillac but it is highly recommended that additional research be done there along with research from the Iosco County Register of Deeds and Equalization and it is highly recommended that records be requested from the Iosco County Surveyor or Representative.

1. ITEMS OF WORK:

 **LEGAL DESCRIPTIONS:**

T24N, R05E – Chain Lakes Oak

**Section 6:** NE NE, SE NE, E ½ SE, NW SE.

**Section 7:** N ½ NE, SW SE.

**Section 9:** NE SW, SE NW, W ½ NE.

 **NOTE:** Not all deeds are available in Forest Service records. Missing deeds will need to be

 copied from county records. All roads and utilities under permit or easement shall be tied and

 shown on survey where they cross section and NFS property lines. All encroachments on

 NFS lands shall be tied and shown on survey.

**Contact USFS Survey staff to obtain land title and other records relevant to each project listed.**

 **Chain Lakes Oak:** **T24NR05E Sections 6, 7 & 9 –** Items of Work will

 include;

*Item 1* - Control Corner Measurement (13 total) (NOTE: common corners between sections are NOT counted twice)

**Section 6:** 02

**Section 7:** 06

**Section 9:** 05

*Item 2* – Monumentation of Section Subdivisional Corners (6 total): This could easily very for this project if any Remon or existing corners of record are not accepted.

**Section 6:** 02

**Section 7:** 02

**Section 9:** 02

*Item 2a* – 1/16th corners, 1/64th corners, misc. corners (11 total) – See map.

**Section 6:** 01

**Section 7:** 05

**Section 9:** 03

*Item 3 and 4* – Property Line Measurement and Property Line Posting (4.75 miles total):

**Section 6:**  0.25 miles

**Section 7:**  2.00 miles

**Section 9:**  2.50 miles

*Item 5* – Property Line Re-Mark & Posting (0.00 miles total) see map.

 Corner Maintenance (0 possible corners)

*Item 6*  – Certificate of Survey (2 total)

**Section 6:**  0 Certificates

**Section 7:**  1 Certificate

**Section 9:**  1 Certificate

*Item 7 –* Land Corner Records – If any Government Corners are established and or

previously recorded L.C.R.C. is outdated by evidence found in field a new L.C.R.C. must

be written and recorded.

E. Notification letters to adjoining private landowners must be sent prior to commencing field work in the interior of sections.

F. ENCROACHMENTS: The extent of any encroachments discovered shall be brought to the attention of the Contracting Officers Representative upon confirmation by the property line survey.

G. DELIVERABLES: Working control diagram in .dwg and PDF format before staking and line marking begins. Final SIGNED, SEALED & RECORDED digital copies of Certificate of Surveys and any L.C.R.C.’s. Hard copies of recorded Certificate of Surveys and L.C.R.C.’s mailed to the COR.

H. DELIVERY DATE: The final project submission delivery date: **09/01/2025**

Attachments: -Project maps

 -USFS Specifications

 -Exhibits

 -State of Michigan Terms and Conditions

Matthew S. Dontz PS 4001056128

Michigan Department of Natural Resources & Contracting Officers Representative (COR)

1732 W. M-32, Gaylord, MI 49735

04-01-2025