|  | Michigan Department of Natural Resources - Forest, Mineral and Fire Management Timber Sale Prescription |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date 4/7/08 |  |  |  |  |  |  |  |  |  | Forest, Mineral and Fire Management Unit Atlanta |  |  |  |  |  |  |  |
| Timber Sale Number (if applicable) |  |  |  |  |  |  |  |  |  | Sale Name (or prescription name) Compartment 49 RPP |  |  |  |  |  |  |  |
| LOCAL CONTACT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name Cody Stevens |  |  |  |  |  |  |  |  |  | Telephone (989) 785 – 4251 Ext: 5241 |  |  |  |  |  |  |  |
| Email Address stevencn@michigan.gov |  |  |  |  |  |  |  |  |  | FAX (989) 785 - 3513 |  |  |  |  |  |  |  |
| Map of Project Area Attached |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LEGAL DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T31N R 03E Section(s) 2 & 11 Description (sec.2-NE1/4, S1/2SE, SWSE, W1/2SW ), (sec.11-N1/2NW, W/1/2SW, S1/2SE, NWSE) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year of Entry: 2002 Compartment(s):49 Stand Number(s): 8, 12, 19, 21, 38, 42 & 68 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THIS TIMBER SALE CONTRACT IS BASED ON THE FOLLOWING ACREAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Acres: 268 Source: OI GPS Other Payment will be made on the basis of these estimated acres. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT & OBJECTIVE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STAND # |  | COVER TYPE |  | ACRES |  | BA |  |  | TREATMENT |  |  |  | MANAGEMENT OBJECTIVE |  |  |  |  |
| 08 |  | R9 |  | 38 |  | 100 |  |  | Final harvest |  |  |  | Red pine |  |  |  |  |
| 12 |  | R7 |  | 29 |  | 30 |  |  | Final harvest |  |  |  | Jack pine |  |  |  |  |
| 19 |  | R7 |  | 24 |  | 30 |  |  | Final harvest |  |  |  | Jack pine |  |  |  |  |
| 21 |  | R7 |  | 45 |  | 20 |  |  | Final harvest |  |  |  | Jack pine |  |  |  |  |
| 38 |  | R9 |  | 67 |  | 110 |  |  | Final harvest |  |  |  | Red pine |  |  |  |  |
| 42 |  | R6 |  | 50 |  | 140 |  |  | Final harvest |  |  |  | Jack pine |  |  |  |  |
| 68 |  | R9 |  | 15 |  | 120 |  |  | Final harvest |  |  |  | Red pine |  |  |  |  |
| PRESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Stand 08: Final harvest Red pine, and put in boundary and unit lines, determine area by GPS, cruise stand for volumes. - Stand 12: Final harvest Red pine, and put in boundary and unit lines, determine area by GPS, cruise stand for volumes. - Stand 19: Final harvest Red pine, and put in boundary and unit lines, determine area by GPS, cruise stand for volumes. - Stand 21: Final harvest Red pine, and put in boundary and unit lines, determine area by GPS, cruise stand for volumes. - Stand 38: Final harvest Red pine, and put in boundary and unit lines, determine area by GPS, cruise stand for volumes. - Stand 42: Final harvest Red pine, and put in boundary and unit lines, determine area by GPS, cruise stand for volumes. - Stand 68: Final harvest Red pine, and put in boundary and unit lines, determine area by GPS, cruise stand for volumes Access From Atlanta go north on M-33 to County road 624. Go east on county road 624 to Grass Lake road. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNR PREPARATION WORK TO BE DONE PRIOR TO CONTRACT WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ESTIMATED DATE |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 5/1/08 |  |  |
| CONTRACT WORK CAN BEGIN Immediately Date: CONTRACT WORK MUST BE COMPLETED BY Date July 30, 2008 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PAINT LINE WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Paint line work to be performed: (See attached map for locations) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF LINE |  |  |  |  | WORK TO BE DONE |  |  | NOT APPLICABLE |  |  |  | PAINT COLOR |  |  |  |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  | Blue |  |  |  | Other: |  |
| Sale boundary |  |  |  |  |  |  |  |  |  |  |  | Red |  |  |  | Other: |  |
| Sale cutting unit |  |  |  |  |  |  |  |  |  |  |  | Yellow |  |  |  | Other: |  |
| Retention |  |  |  |  |  |  |  |  |  |  |  | Green |  |  |  | Other: |  |
| Exclusions to mark and why: For retention in stand 8 leave a total of 1.5 acres in scattered islands concentrating on the east edge of stand. In stand 12 leave a total of 1.25 acres along 624/Grass lake road. In stand 19 leave a total of 1 acre along Co Rd 624. In 21 leave a total of 1.75 acres in scattered islands along county road 624. In stand 38 leave a total of 2.25 acres in scattered islands throughout the stand. In stand 42 mark four red pine trees in clumps every acre to leave. In stand 68 leave scattered islands for a total of 0.75 acres along Co Rd 624. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Standards for marking lines against private land None |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AREA CALCULATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNIT |  |  | METHOD |  |  |  |  |  |  |  |  |  |  |  | STANDARD |  |  |
| Sale |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payment Unit |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stand |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Instructions: GPS files must provide acreage for the total sale area and for each stand, payment unit and retention island. Unit lines must be recorded as line features. Retention islands must be recorded as area features. See APPENDIX A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER CRUISING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Required Basal Area Factor: 10 20 Other: Cruise Line Directions N/S |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUISING UNITS |  |  |  |  |  |  | NUMBER OF PLOTS PER ACRE |  |  |  |  |  |  | SPACING (CHAINS) |  |  |  |
| Unit 1 (Stand 8) |  |  |  |  |  |  | 1.1 |  |  |  |  |  |  | 3.0 X 3.0 |  |  |  |
| Unit 2 (Stand 12) |  |  |  |  |  |  | 1.1 |  |  |  |  |  |  | 3.0 X 3.0 |  |  |  |
| Unit 3 (Stand 19) |  |  |  |  |  |  | 1.1 |  |  |  |  |  |  | 3.0 X 3.0 |  |  |  |
| Unit 4 (Stand 21) |  |  |  |  |  |  | 1.1 |  |  |  |  |  |  | 3.0 X 3.0 |  |  |  |
| Units 5 & 6 (Stand 38) |  |  |  |  |  |  | 0.81 |  |  |  |  |  |  | 3.0 X 4.0 |  |  |  |
| Units 7 & 8 ( Stand 42) |  |  |  |  |  |  | 0.81 |  |  |  |  |  |  | 3.0 X 4.0 |  |  |  |
| Unit 9 (Stand 68) |  |  |  |  |  |  | 1.1 |  |  |  |  |  |  | 3.0 X 3.0 |  |  |  |
| TOTAL NUMBER OF CRUISE POINTS |  |  |  |  |  |  | 260 |  |  |  |  |  |  |  |  |  |  |
| Cruise Special Instructions: Cruise all species separately. Separate cruise data by stand. See APPENDIX 8 (will be provided upon request) and APPENDIX B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unless otherwise specified, the tally sheets used must be those supplied by the Forest, Mineral and Fire Management Unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TIMBER MARKING SPECIFICATIONS |  |  |  |
| --- | --- | --- | --- |
| This is included in the bid This is not included in the bid |  |  |  |
| Precise specifications to be delineated at pre-work meeting with DNR staff |  |  |  |
| Total Merchantable Residual BA (Basal Area): (Minimum to Maximum ) |  |  |  |
| TREATMENT |  | NUMBER | SIZE |
| Regeneration Gaps Per Acre |  |  |  |
| Girdled Trees Per Acre |  |  |  |
| PRODUCT | MARKING SYMBOL | MINIMUM DBH | TOP DIB |
| Sawlogs |  |  |  |
| Sawbolts |  |  |  |
| Pulpwood |  |  |  |
| TYPE OF WORK | WORK TO BE DONE | NOT APPLICABLE | PAINT COLOR |
| Trees marked to leave |  |  | Green Yellow |
| Trees marked to cut |  |  | Orange Other |
| TALLY INTENSITIES |  |  |  |
| SPECIES / PRODUCT |  | RATIO |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
| SPECIAL MARKING INSTRUCTIONS In stand 42 mark four red pine trees in clumps every acre to leave using yellow paint. |  |  |  |
| Unless otherwise specified, the tally sheets used must be those provided by the Forest, Mineral and Fire Management Unit. |  |  |  |
| RESTRICTIONS - Forest, Mineral and Fire Management Division must to be able to identify who did what on the timber sale. - The contractor may not have more than two markers in one payment unit without prior approval. - Each marker should have an assigned area to mark (not strips). |  |  |  |
| PAINT - Call Cody Stevens at (989) 785 – 4251 Ext: 5241 to make arrangements for paint. - Paint will be supplied from Atlanta field office. - Contractor’s work schedule must coincide with the DNR work schedule for paint supply. - The DNR will not be available on weekends or evenings. |  |  |  |
| DELIVERABLES - A list of names that marked or cruised each payment unit. - A summary of paint used (in quarts). - Tally summaries for each payment unit (one summary, regardless of the number of markers) and all of the original tally sheets. - GPS files for any GPS work. |  |  |  |