|  | Michigan Department of Natural Resources - Forest, Mineral and Fire Management Timber Sale Prescription |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date 1/31/2008 |  |  |  |  |  |  |  |  |  | Forest, Mineral and Fire Management Unit CRYSTAL FALLS |  |  |  |  |  |  |  |
| Timber Sale Number (if applicable) 12-007-08-01 |  |  |  |  |  |  |  |  |  | Sale Name (or prescription name) COMPANION HARDWOODS |  |  |  |  |  |  |  |
| LOCAL CONTACT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name CYTNHIA COOPER |  |  |  |  |  |  |  |  |  | Telephone (906) 875 - 6622 |  |  |  |  |  |  |  |
| Email Address cooperck@michigan.gov |  |  |  |  |  |  |  |  |  | FAX (906) 875 - 3336 |  |  |  |  |  |  |  |
| Map of Project Area Attached |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LEGAL DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T41N R30W Section(s) 8,9 Description N1/2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year of Entry: 2008 Compartment(s):74 Stand Number(s): 4,14,21,29 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THIS TIMBER SALE CONTRACT IS BASED ON THE FOLLOWING ACREAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Acres: 176 Source: OI GPS Other Payment will be made on the basis of these estimated acres. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT & OBJECTIVE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STAND # |  | COVER TYPE |  | ACRES |  | BA |  |  | TREATMENT |  |  |  | MANAGEMENT OBJECTIVE |  |  |  |  |
| 4 |  | M6 |  | 106 |  | 130 |  |  | THIN |  |  |  | NORTHERN HARDWOODS |  |  |  |  |
| 14 |  | M6 |  | 18 |  | 130 |  |  | THIN |  |  |  | NORTHERN HARDWOODS |  |  |  |  |
| 21 |  | M6 |  | 36 |  | 120 |  |  | THIN |  |  |  | NORTHERN HARDWOODS |  |  |  |  |
| 29 |  | M6 |  | 16 |  | 130 |  |  | THIN |  |  |  | NORTHERN HARDWOODS |  |  |  |  |
| PRESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Mark to achieve an average residual basal area of 80 sq.ft. by removing poor quality stems competing with crop trees. - Special attention will be given to removal of trees with cankers, cracks and V-shaped forks. - Leave some den trees for wildlife, preferably those with upper stem cavities. - Do not mark conifers or oak. - Minor species will be favored for retention. - Two aspen leave trees per acre will be marked using green paint. No other aspen will be marked. - ss From M-95 to Co Road 607 at Randville (Randville Road). Units 1,2 and 4 are accessed from Smith Road off of Co Rd 607. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNR PREPARATION WORK TO BE DONE PRIOR TO CONTRACT WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ESTIMATED DATE |  |  |
| Property lines, stand lines and unit lines. |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2/8/2008 |  |  |
| CONTRACT WORK CAN BEGIN Immediately Date: CONTRACT WORK MUST BE COMPLETED BY Date 9-1-2008 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PAINT LINE WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Paint line work to be performed: (See attached map for locations) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF LINE |  |  |  |  | WORK TO BE DONE |  |  | NOT APPLICABLE |  |  |  | PAINT COLOR |  |  |  |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  | Blue |  |  |  | Other: |  |
| Sale boundary |  |  |  |  |  |  |  |  |  |  |  | Red |  |  |  | Other: |  |
| Sale cutting unit |  |  |  |  |  |  |  |  |  |  |  | Yellow |  |  |  | Other: |  |
| Stand type line |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Other: |  |
| Exclusions to mark and why |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Standards for marking lines against private land |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AREA CALCULATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNIT |  |  | METHOD |  |  |  |  |  |  |  |  |  |  |  | STANDARD |  |  |
| Sale |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payment Unit |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stand |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Instructions: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER CRUISING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Required Basal Area Factor: 10 20 Other: Cruise Line Directions N/S |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUISING UNITS |  |  |  |  |  |  | NUMBER OF PLOTS PER ACRE |  |  |  |  |  |  | SPACING (CHAINS) |  |  |  |
| 1 All |  |  |  |  |  |  | 1 |  |  |  |  |  |  | 3 X 3 |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TOTAL NUMBER OF CRUISE POINTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cruise Special Instructions: 1.Sawlog cruise sheets with large pulp sticks, provided by the DNR, MUST be used. 2. Each unit MUST be cruised separately. A summary must be provided for each unit (pulp and sawlogs). 3.Each plot center will be flagged with the unit number and plot number (i.e. U-5, # 10). Locator flag may be necessary if plot center is very low to the ground. 4. Cruise species for pulp are basswood, mixed hardwood and mixed aspen. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unless otherwise specified, the tally sheets used must be those supplied by the Forest, Mineral and Fire Management Unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TIMBER MARKING SPECIFICATIONS |  |  |  |
| --- | --- | --- | --- |
| This is included in the bid This is not included in the bid |  |  |  |
| Precise specifications to be delineated at pre-work meeting with DNR staff |  |  |  |
| Total Merchantable Residual BA (Basal Area): 80 (Minimum 70 to Maximum 90) |  |  |  |
| TREATMENT |  | NUMBER | SIZE |
| Regeneration Gaps Per Acre |  | 0 |  |
| Girdled Trees Per Acre |  | 0 |  |
| PRODUCT | MARKING SYMBOL | MINIMUM DBH | TOP DIB |
| Sawlogs | Slash w/ dots for logs | 12 | 10 |
| Pulpwood | slash | 5 | 4 |
| TYPE OF WORK | WORK TO BE DONE | NOT APPLICABLE | PAINT COLOR |
| Trees marked to leave |  |  | Green Other |
| Trees marked to cut |  |  | Orange Other |
| TALLY INTENSITIES |  |  |  |
| SPECIES / PRODUCT |  | RATIO |  |
| sugar maple logs |  | 1 : 1 |  |
| white ash logs |  | 1 : 1 |  |
| mixed hardwood logs |  | 1 : 1 |  |
| SPECIAL MARKING INSTRUCTIONS 1.Conifers and oak will not be marked. Do not mark blue painted bearing trees or any exterior (blue or red) painted boundary trees. Unit line trees may be marked. 2. Two aspen trees per acre will be marked as leave trees. Green paint will be used for these trees. No other aspen will be marked. 3. Sawlogs will be marked with a double slash on one side, single slash and one dot per log on opposite side. Pulp trees will be marked with a single slash on opposite sides. All trees will have adequate stump marks. |  |  |  |
| Unless otherwise specified, the tally sheets used must be those provided by the Forest, Mineral and Fire Management Unit. |  |  |  |
| RESTRICTIONS - Forest, Mineral and Fire Management Division must to be able to identify who did what on the timber sale. - The contractor may not have more than two markers in one payment unit without prior approval. - Each marker should have an assigned area to mark (not strips). |  |  |  |
| PAINT - Call CYNTHIA COOPER at (906) 875 - 6622, to make arrangements for paint. - Paint will be supplied from Crystal Falls Office. - Contractor’s work schedule must coincide with the DNR work schedule for paint supply. - The DNR will not be available on weekends or evenings. |  |  |  |
| DELIVERABLES - A list of names that marked or cruised each payment unit. - A summary of paint used (in quarts). - Tally summaries for each payment unit (one summary, regardless of the number of markers) and all of the original tally sheets. - GPS files for any GPS work. |  |  |  |