|  | Michigan Department of Natural Resources - Forest, Mineral and Fire Management Timber Sale Prescription |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date March 31, 2008 |  |  |  |  |  |  |  |  |  | Forest, Mineral and Fire Management Unit Grayling |  |  |  |  |  |  |  |
| Timber Sale Number (if applicable) 728000801 |  |  |  |  |  |  |  |  |  | Sale Name (or prescription name) 298 South Branch RPP |  |  |  |  |  |  |  |
| LOCAL CONTACT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name Patrick L. Potter |  |  |  |  |  |  |  |  |  | Telephone (989) 348–6371 ext: 7441 |  |  |  |  |  |  |  |
| Email Address Potterp@michgan.gov |  |  |  |  |  |  |  |  |  | FAX (989) 384-8825 |  |  |  |  |  |  |  |
| Map of Project Area Attached |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LEGAL DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T25N R02W Section(s) 1, 11 and 12. Section 1: SWSE, Section 11: N1/2N1/2, SWNE, SWNW, Section 12: W1/2NE, NENE. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Compartment(s):298 YOE 2005, stands 71, 101 & 103. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THIS TIMBER SALE CONTRACT IS BASED ON THE FOLLOWING ACREAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Acres: 164 Source: OI GPS Other Payment will be made on the basis of these estimated acres. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT & OBJECTIVE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STAND # |  | COVER TYPE |  | ACRES |  | BA |  |  | TREATMENT |  |  |  | MANAGEMENT OBJECTIVE |  |  |  |  |
| 71 |  | R6 |  | 60 |  | 150 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 101 |  | R6 |  | 53 |  | 170 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 103 |  | R6 |  | 51 |  | 150 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| PRESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Stand 71 - Final Harvest, except Unit 7. In Unit 7 (approximately 12 acres) mark-to-leave red pine with green paint down to 50 sq. ft. residual BA. All oak is to be left but will not count toward the 50 BA residual requirement. - Stand 101 - Final Harvest, except leave all oak. - Stand 103 - Final Harvest, except leave all oak. Access: From Grayling, M-72 East to Chase Bridge Road, south to South Branch Road, east on South Branch Road to section 11 and sale area. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNR PREPARATION WORK TO BE DONE PRIOR TO CONTRACT WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ESTIMATED DATE |  |  |
| Private boundary for stands 101 & 103. |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 5/1/08 |  |  |
| CONTRACT WORK CAN BEGIN Immediately Date: 5/1/08 and after on-site meeting with contract administrator. CONTRACT WORK MUST BE COMPLETED BY DATE July 31, 2008 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PAINT LINE WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Paint line work to be performed: (See attached map for locations) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF LINE |  |  |  |  | WORK TO BE DONE |  |  | NOT APPLICABLE |  |  |  | PAINT COLOR |  |  |  |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  | Blue |  |  |  | Other: |  |
| Sale boundary |  |  |  |  |  |  |  |  |  |  |  | Red |  |  |  | Other: |  |
| Sale cutting unit |  |  |  |  |  |  |  |  |  |  |  | Yellow |  |  |  | Other: |  |
| Retention islands |  |  |  |  |  |  |  |  |  |  |  | Green |  |  |  | Other: |  |
| Exclusions to mark and why In stand 71-Units 5 & 6, leave a total of 3.0 acres for retention in scattered islands ranging in size from 0.25-0.5 acres. In stand 101-Units 3 & 4, leave a total of 2.5 acres for retention in scattered islands (ranging in size of 0.25-0.5 acres) concentrated near the private boundary. In stand 103-Unit 2, leave a 2.5 acre island adjacent to the private boundary. An on-site meeting with the contract administrator must occur prior to beginning any field work in order to discuss the details of the outlined visual management elements (Unit 7’s marking and Units 2-6 leave islands). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Standards for marking lines against private land N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AREA CALCULATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNIT |  |  | METHOD |  |  |  |  |  |  |  |  |  |  |  | STANDARD |  |  |
| Sale |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payment Unit |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stand |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Retention Islands |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Instructions: GPS files must provide acreage for the total sale area and for each stand, payment unit and retention island. Unit lines must be recorded as line features. Retention islands must be recorded as area features. See APPENDIX A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER CRUISING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Required Basal Area Factor: 10 20 Other: Cruise Line Directions North/south |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUISING UNITS |  |  |  |  |  |  | NUMBER OF PLOTS PER ACRE |  |  |  |  |  |  | SPACING (CHAINS) |  |  |  |
| 1 & 2 (stand 103) |  |  |  |  |  |  | 0.9 |  |  |  |  |  |  | 3.25 X 3.5 |  |  |  |
| 3 & 4 (stand 101) |  |  |  |  |  |  | 0.9 |  |  |  |  |  |  | 3.25 X 3.5 |  |  |  |
| 5, 6 & 7 (stand 71) |  |  |  |  |  |  | 0.8 |  |  |  |  |  |  | 3 X 4 |  |  |  |
| TOTAL NUMBER OF CRUISE POINTS |  |  |  |  |  |  | 143 |  |  |  |  |  |  |  |  |  |  |
| Cruise Special Instructions: Cruise all species separately. Separate cruise data by stand except for stand 71: cruise Unit 7 separate from the rest of stand 71. Enter cruise data into POSALE by stand, except enter Unit 7 data separately as stand 717 and adjust acreage accordingly. See APPENDIX 8 (will be provided upon request) and APPENDIX B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unless otherwise specified, the tally sheets used must be those supplied by the Forest, Mineral and Fire Management Unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TIMBER MARKING SPECIFICATIONS |  |  |  |
| --- | --- | --- | --- |
| This is included in the bid This is not included in the bid |  |  |  |
| Precise specifications to be delineated at pre-work meeting with DNR staff |  |  |  |
| Total Merchantable Residual BA (Basal Area): 50 (Minimum 40 to Maximum 60) |  |  |  |
| TREATMENT |  | NUMBER | SIZE |
| Regeneration Gaps Per Acre |  | 0 |  |
| Girdled Trees Per Acre |  | 0 |  |
| PRODUCT | MARKING SYMBOL | MINIMUM DBH | TOP DIB |
| Sawlogs |  |  |  |
| Sawbolts |  |  |  |
| Pulpwood |  |  |  |
| TYPE OF WORK | WORK TO BE DONE | NOT APPLICABLE | PAINT COLOR |
| Trees marked to leave |  |  | Green Other |
| Trees marked to cut |  |  | Orange Other |
| TALLY INTENSITIES |  |  |  |
| SPECIES / PRODUCT |  | RATIO |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
| SPECIAL MARKING INSTRUCTIONS Marking prescription applies to Unit 7 only (approximately 12 acres). Details of the marking will be discussed at the on-site meeting with the contract administrator. |  |  |  |
| Unless otherwise specified, the tally sheets used must be those provided by the Forest, Mineral and Fire Management Unit. |  |  |  |
| RESTRICTIONS - Forest, Mineral and Fire Management Division must to be able to identify who did what on the timber sale. - The contractor may not have more than two markers in one payment unit without prior approval. - Each marker should have an assigned area to mark (not strips). |  |  |  |
| PAINT - Call Patrick L. Potter at (989) 348 - 6371 ext: 7441, to make arrangements for paint. - Paint will be supplied from the Grayling Field Office. - Contractor’s work schedule must coincide with the DNR work schedule for paint supply. - The DNR will not be available on weekends or evenings. |  |  |  |
| DELIVERABLES - A list of names that marked or cruised each payment unit. - A summary of paint used (in quarts). - Tally summaries for each payment unit (one summary, regardless of the number of markers) and all of the original tally sheets. - GPS files for any GPS work. - Cruise data entered into POSALE and exported onto a disk. Use the sale name and number from page 1. |  |  |  |