|  | Michigan Department of Natural Resources - Forest, Mineral and Fire Management Timber Sale Prescription |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date 3/13/08 |  |  |  |  |  |  |  |  |  | Forest, Mineral and Fire Management Unit Roscommon |  |  |  |  |  |  |  |
| Timber Sale Number (if applicable) 71-027-08-01 |  |  |  |  |  |  |  |  |  | Sale Name (or prescription name) Au Sable Road RPP |  |  |  |  |  |  |  |
| LOCAL CONTACT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name Steve Anderson |  |  |  |  |  |  |  |  |  | Telephone (989) 275 - 4622 |  |  |  |  |  |  |  |
| Email Address anderss1@michigan.gov |  |  |  |  |  |  |  |  |  | FAX (989) 275 - 6203 |  |  |  |  |  |  |  |
| Map of Project Area Attached |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LEGAL DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T24N R01W Section(s) 12,24 Description 12-S1/2SW; 24-N1/2NE & N1/2NW |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year of Entry: 2002 Compartment(s):47,2 Stand Number(s): 29,129,38 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THIS TIMBER SALE CONTRACT IS BASED ON THE FOLLOWING ACREAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Acres: 120 Source: OI GPS Other GIS Payment will be made on the basis of these estimated acres. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT & OBJECTIVE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STAND # |  | COVER TYPE |  | ACRES |  | BA |  |  | TREATMENT |  |  |  | MANAGEMENT OBJECTIVE |  |  |  |  |
| 29 |  | R9 |  | 40 |  | 80 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 129 |  | R9 |  | 47 |  | 80 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 38 |  | R9 |  | 33 |  | 120 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| PRESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - All Stands - Final Harvest and Plant Red Pine, manage for a mix of red pine and oak Access: Access is via Au Sable Road east of F-97 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNR PREPARATION WORK TO BE DONE PRIOR TO CONTRACT WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ESTIMATED DATE |  |  |
| CONTRACT WORK CAN BEGIN Immediately Date: CONTRACT WORK MUST BE COMPLETED BY Date 11/14/08 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PAINT LINE WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Paint line work to be performed: (See attached map for locations) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF LINE |  |  |  |  | WORK TO BE DONE |  |  | NOT APPLICABLE |  |  |  | PAINT COLOR |  |  |  |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  | Blue |  |  |  | Other: |  |
| Sale boundary |  |  |  |  |  |  |  |  |  |  |  | Red |  |  |  | Other: |  |
| Sale cutting unit |  |  |  |  |  |  |  |  |  |  |  | Yellow |  |  |  | Other: |  |
| Retention |  |  |  |  |  |  |  |  |  |  |  | Green |  |  |  | Other: |  |
| Exclusions to mark and why Meet on-site with DNR personnel prior to commencement of fieldwork for instructions on leaving retention areas and other pertinent information related to linework - Also see Appendix A. Mark 12 .25 - .5 acre retention islands as specified as follows: Stand 29 – 4 retention islands, Stand 129 – 5 retention islands, Stand 38 – 3 retention islands. Retention islands should be located in areas with heavy oak under-story. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Standards for marking lines against private land - Not Applicable |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AREA CALCULATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNIT |  |  | METHOD |  |  |  |  |  |  |  |  |  |  |  | STANDARD |  |  |
| Sale |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payment Unit |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stand |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Instructions: Unit lines should be recorded as line features and stands/retention islands should be recorded as area features. See Also Appendix A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER CRUISING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Required Basal Area Factor: 10 20 Other: Cruise Line Directions North - South |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUISING UNITS |  |  |  |  |  |  | NUMBER OF PLOTS PER ACRE |  |  |  |  |  |  | SPACING (CHAINS) |  |  |  |
| 29 |  |  |  |  |  |  | .63 |  |  |  |  |  |  | 4 X 4 |  |  |  |
| 129 |  |  |  |  |  |  | .63 |  |  |  |  |  |  | 4 X 4 |  |  |  |
| 38 |  |  |  |  |  |  | .63 |  |  |  |  |  |  | 4 X 4 |  |  |  |
| TOTAL NUMBER OF CRUISE POINTS |  |  |  |  |  |  | 67 |  |  |  |  |  |  |  |  |  |  |
| Cruise Special Instructions: See Appendix B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unless otherwise specified, the tally sheets used must be those supplied by the Forest, Mineral and Fire Management Unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TIMBER MARKING SPECIFICATIONS |  |  |  |
| --- | --- | --- | --- |
| This is included in the bid This is not included in the bid |  |  |  |
| Precise specifications to be delineated at pre-work meeting with DNR staff |  |  |  |
| Total Merchantable Residual BA (Basal Area): <10 SF (Minimum to Maximum ) |  |  |  |
| TREATMENT |  | NUMBER | SIZE |
| Regeneration Gaps Per Acre |  |  |  |
| Girdled Trees Per Acre |  |  |  |
| PRODUCT | MARKING SYMBOL | MINIMUM DBH | TOP DIB |
| Sawlogs |  |  |  |
| Sawbolts |  |  |  |
| Pulpwood |  |  |  |
| TYPE OF WORK | WORK TO BE DONE | NOT APPLICABLE | PAINT COLOR |
| Trees marked to leave |  |  | Green Other |
| Trees marked to cut |  |  | Orange Other |
| TALLY INTENSITIES |  |  |  |
| SPECIES / PRODUCT |  | RATIO |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
| SPECIAL MARKING INSTRUCTIONS Mark at least 1 wildlife den tree and/or well crowned oak for wildlife mast per acre, Also see Appendix C |  |  |  |
| Unless otherwise specified, the tally sheets used must be those provided by the Forest, Mineral and Fire Management Unit. |  |  |  |
| RESTRICTIONS - Forest, Mineral and Fire Management Division must to be able to identify who did what on the timber sale. - The contractor may not have more than two markers in one payment unit without prior approval. - Each marker should have an assigned area to mark (not strips). |  |  |  |
| PAINT - Call Steve at (989) 275 - 4622, to make arrangements for paint. - Paint will be supplied from Roscommon Field Office. - Contractor’s work schedule must coincide with the DNR work schedule for paint supply. - The DNR will not be available on weekends or evenings. |  |  |  |
| DELIVERABLES - A list of names that marked or cruised each payment unit. - A summary of paint used (in quarts). - Tally summaries for each payment unit (one summary, regardless of the number of markers) and all of the original tally sheets. - GPS files for any GPS work. |  |  |  |

Appendix A

ROSCOMMON MANAGEMENT UNIT

MARKING BOUNDARIES AND AREA

- The attached type map delineates the contract marking area.

- Marking must be done in dry weather and when tree surfaces are not wet.

- Paint the boundary line in such a way that it can be seen both from the inside of the sale area and when walking along the line from either direction (two sides).

- The Roscommon Management Unit does not contract the marking of private lines on any of our timber sales.  Management Unit personnel will mark private lines with blue paint and the contractor will mark remaining stand(s) with red paint so as to obtain complete closure of all stands designated for cutting.

- If sale is to be divided into cutting units, line location will be as shown on attached map of sale.  Cutting lines will be marked with yellow paint on four sides of trees.

- Place Marks approximately six feet above the base of the tree.

- The contractor will keep track of total quarts of paint used per-sale by color.

- Contractor must use GPS to determine acreage.

- Position Mode must be set so that GPS receiver collects data from a minimum of four satellites and 3D.

- GPS receiver must log PDOP, SNR, number of satellites, and mode of collection (Manual/GPS).

- PDOP mask must not exceed 7.  This can be modified if approved by the Unit Manager.

- GPS  data must be differentially correct and provided in either ESRI .SHP or Trimble .COR format.  Files will contain PDOP(HDOP at the discretion of the Unit Manager), SNR, number of satellites, and mode of collection (Manual/GPS) for each point collected.  In addition, supply a disk of traverse file along with hard copy of the corrected traverse file.

Appendix B

ROSCOMMON MANAGEMENT UNIT

TIMBER CRUISING SPECIFICATIONS

- Cruise at a rate specified in the Timber Sale Preparation Prescription.

- Use a 10-factor prism for all plots.  Plots shall be evenly distributed throughout sale area.

- Use the product standards to determine products and heights of products.  See appendix D of product summary in the “The Compleat Marker:  A Guide to Managing Northern Hardwoods on Michigan State Forests”.

- Mark location of plots on the map, using the plot number.

- Unless otherwise agreed to by the contract administrator and the contractor, plot center will be marked by a stake or stick firmly inserted in the ground (not snow) with ribbon attached to it at a height of not less than two feet above the ground, and labeled with the plot number.  In addition, ribbon at least 12 inches long must be attached to a tree closest to plot center.

- All cruise sheets must have compartment number, stand number, unit number, prism factor, date, individual tree species, and the cruiser’s name.

- A copy of the POSALE program will be provided to the successful bidder for cruise data entry.  Original cruise sheets and a disk containing the cruise data exported from POSALE must be delivered upon the completion of the sale.  Note:  At the cruise data entry screen in POSALE, when prompted to enter the stand acres, enter your actual GPS acres for that stand—NOT the contract’s estimated inventory-based acreage.

Appendix C

ROSCOMMON MANAGEMENT UNIT

LEAVE TREE MARKING SPECIFICATIONS

- Leave Trees must be marked at breast height and also stump marked with green paint.

- Paint on leave trees must be able to be seen from all sides of the tree.

- Den trees and good mast trees, if found, must be marked to leave for wildlife.