|  | MICHIGAN DEPARTMENT OF NATURAL RESOURCES FOREST, MINERAL AND FIRE MANAGEMENT |
| --- | --- |

TIMBER SALE PRESCRIPTION

| GENERAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date 05-09-08 |  |  |  |  |  |  |  |  |  | Forest Management Unit Roscommon |  |  |  |  |  |  |  |  |  |
| Timber Sale Number (if applicable) 71-032-08-01 |  |  |  |  |  |  |  |  |  | Sale Name (or prescription name) Beaver Road Mix |  |  |  |  |  |  |  |  |  |
| LOCAL CONTACT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Telephone Number (989) 275-4622 |  |  |  |  |  |  |  |  |  | FAX Number (989)275-6203 |  |  |  |  |  |  |  |  |  |
| Name Jason Hartman |  |  |  |  |  |  |  |  |  | Email Address hartmajp@michigan.gov |  |  |  |  |  |  |  |  |  |
| Map of Project Area Attached |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LEGAL DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T21N R3W Section(s)15 Description S ½ NE ; N ½ SE ; NESW |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year of Entry: 2008 Compartment(s):140 Stand Number(s): 85, 90, 91, 94 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THIS TIMBER SALE CONTRACT IS BASED ON THE FOLLOWING ACREAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Acres: 125 Source: OI GPS Other Payment will be made on the basis of these estimated acres. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT & OBJECTIVE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STAND # | COVER TYPE |  | ACRES |  |  | BA |  |  | TREATMENT |  |  |  |  | MANAGEMENT OBJECTIVE |  |  |  |  |  |
| 85 | Mixed Pine |  | 19 |  |  | 70 |  |  | Shelterwood |  |  |  |  | Red pine / White Pine / Res. BA 40 |  |  |  |  |  |
| 90 | Aspen |  | 16 |  |  | 90 |  |  | Clear-cut w/ res. |  |  |  |  | Aspen |  |  |  |  |  |
| 91 | Red oak(O9) |  | 56 |  |  | 95 |  |  | Thinning |  |  |  |  | Red oak / mixed pine / Res. BA 70 |  |  |  |  |  |
| 94 | Aspen/Oak |  | 34 |  |  | 90 |  |  | Clear-cut w. res. |  |  |  |  | Aspen/ Oak |  |  |  |  |  |
| PRESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. ST 85. Mark to cut leaving large rp and wp seed trees. Aspen, oak, and jp will be spec cut. 2. ST 90: Mark to leave 5-10% retention of indiv. trees for mast, large pine, and hollow aspen. 3. ST 91: Mark oak and pine to cut leaving crop trees, oak mast trees, and large windfirm pine. 4. St 94: Mark to leave 5-10% retention of indiv. trees for mast, large pine, and hollow aspen. Access: M-18 to Pond Rd. to Grass Lk Rd. to Beaver Rd. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNR PREPARATION WORK TO BE DONE PRIOR TO CONTRACT WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ESTIMATED DATE |  |  |  |
| Digital aerial images will be provided |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | When paint is distributed. |  |  |  |
| CONTRACT WORK CAN BEGIN: Immediately Date: CONTRACT WORK MUST BE COMPLETED BY: Date 12/15/2008 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # PAINT LINE WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Paint line work to be performed: (See attached map for locations) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF LINE |  |  |  |  | WORK TO BE DONE |  |  | NOT APPLICABLE |  |  |  |  | PAINT COLOR |  |  |  |  |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  |  | Blue |  |  |  | Other: |  |  |
| Sale boundary |  |  |  |  |  |  |  |  |  |  |  |  | Red |  |  |  | Other: |  |  |
| Sale cutting unit |  |  |  |  |  |  |  |  |  |  |  |  | Yellow |  |  |  | Other: |  |  |
| Stand type line |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Other: |  |  |
| Exclusions to mark and why: Stand 91 has a 2 ac exclusion of white pine poletimber that needs red line around it. See map |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Standards for marking lines against private land: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AREA CALCULATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNIT |  | METHOD |  |  |  |  |  |  |  |  |  |  |  |  |  | STANDARD |  |  |  |
| Sale |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payment Unit |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stand |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Instructions: Acres need to be split by stand. See appendix A regarding position mode, differential correction, and PDOP. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER CRUISING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Required Basal Area Factor: 10 20 Other: Cruise Line Directions: any |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUISING UNITS |  |  |  |  |  |  | 1 point per acre |  |  |  |  |  |  |  | SPACING (CHAINS) |  |  |  |  |
| Std 85 |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | 3 X 3 |  |  |  |  |
| Std 90 |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | 3 X 3 |  |  |  |  |
| Std 91 |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | 3 X 3 |  |  |  |  |
| Std 94 |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | 3 X 3 |  |  |  |  |
| TOTAL NUMBER OF CRUISE POINTS |  |  |  |  |  |  | 125 |  |  |  |  |  |  |  |  |  |  |  |  |
| Cruise Special Instructions: Cruise all species separately, unless otherwise noted. Split red oak and mixed oak. Residual BA by species should also be recorded at each point Cruise data should be separated by stand and payment unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER MARKING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Precise specifications to be delineated at pre-work meeting with DNR staff |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Residual BA (Basal Area): St 91= 60 (Min 50 to Max 70), St 85= 40 (Min 30 to Max 50), |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT |  |  |  |  |  |  |  |  |  |  | NUMBER |  |  |  |  |  |  | SIZE |  |
| Regeneration Gaps Per Acre |  |  |  |  |  |  |  |  |  |  | none |  |  |  |  |  |  |  |  |
| Girdled Trees Per Acre |  |  |  |  |  |  |  |  |  |  | none |  |  |  |  |  |  |  |  |
| PRODUCT |  |  |  | MARKING SYMBOL |  |  |  |  |  |  | MINIMUM DBH |  |  |  |  |  |  | TOP DIB |  |
| Sawlogs |  |  |  | Slash on both sides |  |  |  |  |  |  | 10.0” |  |  |  |  |  |  | 9.0” |  |
| Pulpwood |  |  |  | Slash on both sides |  |  |  |  |  |  | 4.6” |  |  |  |  |  |  | 4.0” |  |
| TYPE OF WORK |  |  |  | WORK TO BE DONE |  |  |  |  |  |  | NOT APPLICABLE |  |  |  |  |  |  | PAINT COLOR |  |
| Trees marked to leave |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Green Other |  |
| Trees marked to cut |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Orange Other |  |
| TALLY INTENSITIES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SPECIES / PRODUCT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | RATIO |
| None |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SPECIES TO FAVOR: Red oak crop trees and mast trees. Large windfirm red pine and white pine. SPECIES TO REDUCE: Mixed oak (pin oak / black oak) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SPECIAL MARKING INSTRUCTIONS: Mark using “Crop Tree Release” method (see The Compleat Marker for more info). Retain large windfirm pine, mast trees, and hollow aspen. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unless otherwise specified, the tally sheets used must be those provided by the Forest, Mineral and Fire Management Unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RESTRICTIONS: 1. Forest, Mineral and Fire Division must to be able to identify who did what on the timber sale. 2. The contractor may not have more than two markers in one payment unit without prior approval. 3. Each marker should have an assigned area to mark (not strips). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PAINT: 1. Call Jason Hartman at (989) 275-4622 ext 2742, to make arrangements for paint. 2. Paint will be supplied from Roscommon Field Office. 3. Contractor’s work schedule must coincide with the DNR work schedule for paint supply. 4. The DNR will not be available on weekends or evenings. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DELIVERABLES: 1. A list of names that marked or cruised each payment unit, including a Map of this info. 2. A summary of paint used in quarts. 3. Tally summaries for each payment unit (one summary regardless of the number of markers) and all of the original tally sheets. 4. GPS files for any GPS work. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Appendix A

ROSCOMMON MANAGEMENT UNIT

MARKING BOUNDARIES AND AREA

- The attached type map delineates the contract marking area.

- Marking must be done in dry weather and when tree surfaces are not wet.

- Paint the boundary line in such a way that it can be seen both from the inside of the sale area and when walking along the line from either direction (two sides).

- The Roscommon Management Unit does not contract the marking of private lines on any of our timber sales.  Management Unit personnel will mark private lines with blue paint and the contractor will mark remaining stand(s) with red paint so as to obtain complete closure of all stands designated for cutting.

- If sale is to be divided into cutting units, line location will be as shown on attached map of sale.  Cutting lines will be marked with yellow paint on four sides of trees.

- Place Marks approximately six feet above the base of the tree.

- The contractor will keep track of total quarts of paint used per-sale by color.

- Contractor must use GPS to determine acreage.

- Position Mode must be set so that GPS receiver collects data from a minimum of four satellites and 3D.

- GPS receiver must log PDOP, SNR, number of satellites, and mode of collection (Manual/GPS).

- PDOP mask must not exceed 7.  This can be modified if approved by the Unit Manager.

- GPS data must be differentially correct and provided in either ESRI .SHP or Trimble .COR format.  Files will contain PDOP(HDOP at the discretion of the Unit Manager), SNR, number of satellites, and mode of collection (Manual/GPS) for each point collected.  In addition, supply a disk of traverse file along with hard copy of the corrected traverse file.

Appendix B

ROSCOMMON MANAGEMENT UNIT

TIMBER CRUISING SPECIFICATIONS

- Cruise at a rate specified in the Timber Sale Preparation Prescription.

- Use a 10-factor prism for all plots.  Plots shall be evenly distributed throughout sale area.

- Use the product standards to determine products and heights of products.  See appendix D of product summary in the “The Compleat Marker:  A Guide to Managing Northern Hardwoods on Michigan State Forests”.

- Mark location of plots on the map, using the plot number.

- Unless otherwise agreed to by the contract administrator and the contractor, plot center will be marked by a stake or stick firmly inserted in the ground (not snow) with ribbon attached to it at a height of not less than two feet above the ground, and labeled with the plot number.  In addition, ribbon at least 12 inches long must be attached to a tree closest to plot center.

- All cruise sheets must have compartment number, stand number, unit number, prism factor, date, individual tree species, and the cruiser’s name.

- A copy of the POSALE program will be provided to the successful bidder for cruise data entry.  Original cruise sheets and a disk containing the cruise data exported from POSALE must be delivered upon the completion of the sale.  Note:  At the cruise data entry screen in POSALE, when prompted to enter the stand acres, enter your actual GPS acres for that stand—NOT the contract’s estimated inventory-based acreage.

Appendix C

ROSCOMMON MANAGEMENT UNIT

LEAVE TREE MARKING SPECIFICATIONS

- Leave Trees must be marked at breast height and also stump marked with green paint.

- Paint on leave trees must be able to be seen from all sides of the tree.

- Den trees and good mast trees, if found, must be marked to leave for wildlife.