|  | MICHIGAN DEPARTMENT OF NATURAL RESOURCES FOREST, MINERAL AND FIRE MANAGEMENT |
| --- | --- |

TIMBER SALE PRESCRIPTION

| GENERAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date May 5, 2008 |  |  |  |  |  |  |  |  |  | Forest Management Unit Roscommon |  |  |  |  |  |  |  |  |  |
| Timber Sale Number (if applicable) 71-034-08-01 |  |  |  |  |  |  |  |  |  | Sale Name (or prescription name) Moorestown Rd Red Pine |  |  |  |  |  |  |  |  |  |
| LOCAL CONTACT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Telephone Number (989) 275 – 4622 EXT 2740 |  |  |  |  |  |  |  |  |  | FAX Number (989) 275 - 6203 |  |  |  |  |  |  |  |  |  |
| Name Steve Anderson |  |  |  |  |  |  |  |  |  | Email Address Anderss1@michigan.gov |  |  |  |  |  |  |  |  |  |
| Map of Project Area Attached |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LEGAL DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T24N R4w Section(s) 24 Description sesw of 6; nwsw of 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year of Entry: 2008 Compartment(s):21 Stand Number(s): 21 and 26 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THIS TIMBER SALE CONTRACT IS BASED ON THE FOLLOWING ACREAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Acres: 19 Source: OI GPS Other Payment will be made on the basis of these estimated acres. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT & OBJECTIVE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STAND # | COVER TYPE |  | ACRES |  |  | BA |  |  | TREATMENT |  |  |  |  | MANAGEMENT OBJECTIVE |  |  |  |  |  |
| 21 | R6 |  | 12 |  |  | 140 |  |  | Thinning |  |  |  |  | Red Pine |  |  |  |  |  |
| 26 | R6 |  | 7 |  |  | 160 |  |  | Thinning |  |  |  |  | Red Pine |  |  |  |  |  |
| PRESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Boundary, mark, GPS, and cruise. Thin from below, removing poor form and suppressed trees. Mark access routes through areas of low quality and along old roads, prior to marking majority of stand. Residual BA will vary from 90-120 Sq ft, dependant on original stocking and quality. If removal of hardwoods will excessively damage the residual stand, they should be marked with green paint to leave. Cruise jack pine, any hardwoods and marked trees. Access: M-33 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNR PREPARATION WORK TO BE DONE PRIOR TO CONTRACT WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ESTIMATED DATE |  |  |  |
| CONTRACT WORK CAN BEGIN: Immediately Date: CONTRACT WORK MUST BE COMPLETED BY: Date 12/15/2008 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # PAINT LINE WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| X This is included in the bid This is not included in the bid Paint line work to be performed: (See attached map for locations) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF LINE |  |  |  |  | WORK TO BE DONE |  |  | NOT APPLICABLE |  |  |  |  | PAINT COLOR |  |  |  |  |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  |  | Blue |  |  |  | Other: |  |  |
| Sale boundary |  |  |  |  | x |  |  |  |  |  |  |  | X Red |  |  |  | Other: |  |  |
| Sale cutting unit |  |  |  |  | x |  |  |  |  |  |  |  | X Yellow |  |  |  | Other: |  |  |
| Stand type line |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Other: |  |  |
| Exclusions to mark and why: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Standards for marking lines against private land: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AREA CALCULATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNIT |  | METHOD |  |  |  |  |  |  |  |  |  |  |  |  |  | STANDARD |  |  |  |
| Sale |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payment Unit |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stand |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Instructions: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER CRUISING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Required Basal Area Factor: 10 20 Other: Cruise Line Directions: N/S |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUISING UNITS |  |  |  |  |  |  | 1 point per acre |  |  |  |  |  |  |  | SPACING (CHAINS) |  |  |  |  |
| Stand 21 |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | 3 X 3 |  |  |  |  |
| Stand 26 |  |  |  |  |  |  | 1 |  |  |  |  |  |  |  | 3 X 3 |  |  |  |  |
| TOTAL NUMBER OF CRUISE POINTS |  |  |  |  |  |  | 19 |  |  |  |  |  |  |  |  |  |  |  |  |
| Cruise Special Instructions: Cruise all species separately, unless otherwise noted at on site meeting with Roscommon Field Office Staff Residual BA by species should also be recorded at each point Cruise data should be separated per Payment Unit with in a particular stand, however-cruise point density shown is based on stand acreage, not PU acreage.(prevents over-sampling) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER MARKING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Precise specifications to be delineated at pre-work meeting with DNR staff |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total Residual BA (Basal Area): 100 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT |  |  |  |  |  |  |  |  |  |  | NUMBER |  |  |  |  |  |  | SIZE |  |
| Regeneration Gaps Per Acre |  |  |  |  |  |  |  |  |  |  | none |  |  |  |  |  |  | none |  |
| Girdled Trees Per Acre |  |  |  |  |  |  |  |  |  |  | none |  |  |  |  |  |  |  |  |
| PRODUCT |  |  |  | MARKING SYMBOL |  |  |  |  |  |  | MINIMUM DBH |  |  |  |  |  |  | TOP DIB |  |
| Sawlogs |  |  |  | Orange slash, visible all the way around the tree, and one orange dot at the stump/ground line |  |  |  |  |  |  | 10.0” |  |  |  |  |  |  | 9.0” |  |
| Pulpwood |  |  |  | Orange slash, visible all the way around the tree, and one orange dot at the stump/ground line |  |  |  |  |  |  | 4.6” |  |  |  |  |  |  | 4.0” |  |
| TYPE OF WORK |  |  |  | WORK TO BE DONE |  |  |  |  |  |  | NOT APPLICABLE |  |  |  |  |  |  | PAINT COLOR |  |
| Trees marked to leave |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Green Other |  |
| Trees marked to cut |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Orange Other |  |
| TALLY INTENSITIES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SPECIES / PRODUCT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | RATIO |
| SPECIES TO FAVOR: Red Pine SPECIES TO REDUCE: Hardwoods, jack pine |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SPECIAL MARKING INSTRUCTIONS: Mark using “Crop Tree Release” method (see The Compleat Marker for more info). Retain 1-2 wildlife den trees per acre, when present. Retain 1-2 trees of declining vigor for future snag production. Regeneration gaps should be placed in areas containing poor quality trees (if possible). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unless otherwise specified, the tally sheets used must be those provided by the Forest, Mineral and Fire Management Unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RESTRICTIONS: 1. Forest, Mineral and Fire Division must to be able to identify who did what on the timber sale. 2. The contractor may not have more than two markers in one payment unit without prior approval. 3. Each marker should have an assigned area to mark (not strips). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PAINT: 1. Call Jason Hartman at (989) 275-4622 ext 2742, to make arrangements for paint. 2. Paint will be supplied from Roscommon Field Office. 3. Contractor’s work schedule must coincide with the DNR work schedule for paint supply. 4. The DNR will not be available on weekends or evenings. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DELIVERABLES: 1. A list of names that marked or cruised each payment unit, including a Map of this info. 2. A summary of paint used in quarts. 3. Tally summaries for each payment unit (one summary regardless of the number of markers) and all of the original tally sheets. 4. GPS files for any GPS work. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Appendix A

ROSCOMMON MANAGEMENT UNIT

MARKING BOUNDARIES AND AREA

- The attached type map delineates the contract marking area.

- Marking must be done in dry weather and when tree surfaces are not wet.

- Paint the boundary line in such a way that it can be seen both from the inside of the sale area and when walking along the line from either direction (two sides).

- The Roscommon Management Unit does not contract the marking of private lines on any of our timber sales.  Management Unit personnel will mark private lines with blue paint and the contractor will mark remaining stand(s) with red paint so as to obtain complete closure of all stands designated for cutting.

- If sale is to be divided into cutting units, line location will be as shown on attached map of sale.  Cutting lines will be marked with yellow paint on four sides of trees.

- Place Marks approximately six feet above the base of the tree.

- The contractor will keep track of total quarts of paint used per-sale by color.

- Contractor must use GPS to determine acreage.

- Position Mode must be set so that GPS receiver collects data from a minimum of four satellites and 3D.

- GPS receiver must log PDOP, SNR, number of satellites, and mode of collection (Manual/GPS).

- PDOP mask must not exceed 7.  This can be modified if approved by the Unit Manager.

- GPS  data must be differentially correct and provided in either ESRI .SHP or Trimble .COR format.  Files will contain PDOP(HDOP at the discretion of the Unit Manager), SNR, number of satellites, and mode of collection (Manual/GPS) for each point collected.  In addition, supply a disk of traverse file along with hard copy of the corrected traverse file.

ROSCOMMON MANAGEMENT UNIT

Appendix B

TIMBER CRUISING SPECIFICATIONS

- Cruise at a rate specified in the Timber Sale Preparation Prescription.

- Use a 10-factor prism for all plots.  Plots shall be evenly distributed throughout sale area.

- Use the product standards to determine products and heights of products.  See appendix D of product summary in the “The Compleat Marker:  A Guide to Managing Northern Hardwoods on Michigan State Forests”.

- Mark location of plots on the map, using the plot number.

- Unless otherwise agreed to by the contract administrator and the contractor, plot center will be marked by a stake or stick firmly inserted in the ground (not snow) with ribbon attached to it at a height of not less than two feet above the ground, and labeled with the plot number.  In addition, ribbon at least 12 inches long must be attached to a tree closest to plot center.

- All cruise sheets must have compartment number, stand number, unit number, prism factor, date, individual tree species, and the cruiser’s name.

- A copy of the POSALE program will be provided to the successful bidder for cruise data entry.  Original cruise sheets and a disk containing the cruise data exported from POSALE must be delivered upon the completion of the sale.  Note:  At the cruise data entry screen in POSALE, when prompted to enter the stand acres, enter your actual GPS acres for that stand—NOT the contract’s estimated inventory-based acreage.

Appendix C

ROSCOMMON MANAGEMENT UNIT

LEAVE TREE MARKING SPECIFICATIONS

- Leave Trees must be marked at breast height and also stump marked with green paint.

- Paint on leave trees must be able to be seen from all sides of the tree.

- Den trees and good mast trees, if found, must be marked to leave for wildlife.