|  | Michigan Department of Natural Resources - Forest, Mineral and Fire Management Timber Sale Prescription |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date 4/11/08 |  |  |  |  |  |  |  |  |  | Forest, Mineral and Fire Management Unit Traverse City |  |  |  |  |  |  |  |
| Timber Sale Number (if applicable) 61-037-08-01 |  |  |  |  |  |  |  |  |  | Sale Name (or prescription name) Compartment 3 RPP |  |  |  |  |  |  |  |
| LOCAL CONTACT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name Tim Webb |  |  |  |  |  |  |  |  |  | Telephone (231) 922 -5280 ext. 6841 |  |  |  |  |  |  |  |
| Email Address webbtl@michigan.gov |  |  |  |  |  |  |  |  |  | FAX (231) 922 - 1853 |  |  |  |  |  |  |  |
| LEGAL DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T28N R14W Section(s) 36 Description N1/2NW, SWNW |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year of Entry: 2002 Compartment(s):003 Stand Number(s): 3 & 58 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THIS TIMBER SALE CONTRACT IS BASED ON THE FOLLOWING ACREAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Acres: 68 Source: OI GPS Other GIS Payment will be made on the basis of these estimated acres. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT & OBJECTIVE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STAND # |  | COVER TYPE |  | ACRES |  | BA |  |  | TREATMENT |  |  |  | MANAGEMENT OBJECTIVE |  |  |  |  |
| 3 |  | R6 |  | 25 |  | 140 |  |  | Final harvest |  |  |  | Red pine |  |  |  |  |
| 3 |  | R6 |  | 4 |  | 140 |  |  | Thin |  |  |  | Red pine |  |  |  |  |
| 58 |  | J6 |  | 39 |  | 110 |  |  | Final harvest |  |  |  | Red pine |  |  |  |  |
| PRESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Stand 3 – Final harvest. Except in Unit 1 (approximately 4 acres adjacent to Beeman Road) mark-to-cut using orange paint every third red pine tree. - Stand 58 – Final harvest Access From Empire go east on M-72 to Plowman Road, turn south. Go one mile to section 36 at the intersection of Beeman Road. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNR PREPARATION WORK TO BE DONE PRIOR TO CONTRACT WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ESTIMATED DATE |  |  |
| Private Boundary |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 5/1/2008 |  |  |
| CONTRACT WORK CAN BEGIN Immediately Date: CONTRACT WORK MUST BE COMPLETED BY Date: December 15, 2008 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PAINT LINE WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Paint line work to be performed: (See attached map for locations) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF LINE |  |  |  |  | WORK TO BE DONE |  |  | NOT APPLICABLE |  |  |  | PAINT COLOR |  |  |  |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  | Blue |  |  |  | Other: |  |
| Sale boundary |  |  |  |  |  |  |  |  |  |  |  | Red |  |  |  | Other: |  |
| Sale cutting unit |  |  |  |  |  |  |  |  |  |  |  | Yellow |  |  |  | Other: |  |
| Retention |  |  |  |  |  |  |  |  |  |  |  | Green |  |  |  | Other: |  |
| Exclusions to mark and why: See attached map. Areas indicated on the map with an “X” are to be excluded for retention and visual management. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Standards for marking lines against private land N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AREA CALCULATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNIT |  |  | METHOD |  |  |  |  |  |  |  |  |  |  |  | STANDARD |  |  |
| Sale |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Payment Unit |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Retention |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Instructions: GPS files must provide acreage for the total sale area and for each payment unit. Unit lines must be recorded as line features. See APPENDIX A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER CRUISING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Required Basal Area Factor: 10 20 Other: Cruise Line Directions N/S |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUISING UNITS |  |  |  |  |  |  | NUMBER OF PLOTS PER ACRE |  |  |  |  |  |  | SPACING (CHAINS) |  |  |  |
| Stand 3 |  |  |  |  |  |  | 0.8 |  |  |  |  |  |  | 3 x 3.9 |  |  |  |
| Stand 58 |  |  |  |  |  |  | 0.8 |  |  |  |  |  |  | 3 x 3.9 |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |
| TOTAL NUMBER OF CRUISE POINTS |  |  |  |  |  |  | 58 |  |  |  |  |  |  |  |  |  |  |
| Cruise Special Instructions: Cruise all species separately. Separate cruise data by stand except for stand 3: cruise Unit 1 separate from the rest of stand 3. Enter cruise data into POSALE by stand, except enter Unit 1 data separately as stand 701 and adjust acreage accordingly. FMFM Product Standards will be used as the cruising standards. See APPENDIX B for other information. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unless otherwise specified, the tally sheets used must be those supplied by the Forest, Mineral and Fire Management Unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TIMBER MARKING SPECIFICATIONS |  |  |  |
| --- | --- | --- | --- |
| This is included in the bid This is not included in the bid |  |  |  |
| Precise specifications to be delineated at pre-work meeting with DNR staff |  |  |  |
| Total Merchantable Residual BA (Basal Area): (Minimum to Maximum ) |  |  |  |
| TREATMENT |  | NUMBER | SIZE |
| Regeneration Gaps Per Acre |  |  |  |
| Girdled Trees Per Acre |  |  |  |
| PRODUCT | MARKING SYMBOL | MINIMUM DBH | TOP DIB |
| Sawlogs |  |  |  |
| Sawbolts |  |  |  |
| Pulpwood |  |  |  |
| TYPE OF WORK | WORK TO BE DONE | NOT APPLICABLE | PAINT COLOR |
| Trees marked to leave |  |  | Green Other |
| Trees marked to cut |  |  | Orange Other |
| TALLY INTENSITIES |  |  |  |
| SPECIES / PRODUCT |  | RATIO |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
| SPECIAL MARKING INSTRUCTIONS In Unit 1 (approximately 4 acres which is adjacent to Beeman Road) mark-to-cut using orange paint every third red pine tree. |  |  |  |
| Unless otherwise specified, the tally sheets used must be those provided by the Forest, Mineral and Fire Management Unit. |  |  |  |
| RESTRICTIONS - Forest, Mineral and Fire Management Division must to be able to identify who did what on the timber sale. - The contractor may not have more than two markers in one payment unit without prior approval. - Each marker should have an assigned area to mark (not strips). |  |  |  |
| PAINT - Call Tim Webb at (231) 922 -5280, to make arrangements for paint. - Paint will be supplied from DNR Traverse City Field Office. - Contractor’s work schedule must coincide with the DNR work schedule for paint supply. - The DNR will not be available on weekends or evenings. |  |  |  |
| DELIVERABLES - A list of names that marked or cruised each payment unit. - A summary of paint used (in quarts). - All of the original cruise sheets. - GPS files for any GPS work. |  |  |  |

Appendix A

TRAVERSE CITY MANAGEMENT UNIT

MARKING BOUNDARIES AND AREA

- The attached type map delineates the contract marking area.

- Marking must be done in dry weather and when tree surfaces are not wet.

- Paint the boundary line in such a way that it can be seen both from the inside of the sale area and when walking along the line from either direction (two sides).   Each boundary line tree must be stump-marked at the base of the stump (one side) between the roots extending all the way to the ground.

- If sale is to be divided into cutting units, line location will be as shown on attached map of sale.  Cutting lines will be marked with yellow paint on four sides of trees.

- Place Marks approximately six feet above the base of the tree.

- The contractor will keep track of total quarts of paint used per-sale by color.

- Contractor must use GPS to determine acreage.

- Position Mode must be set so that GPS receiver collects data from a minimum of four satellites and 3D.

- GPS receiver must log PDOP, SNR, number of satellites, and mode of collection (Manual/GPS).

- PDOP mask must not exceed 7.   SNR setting must be greater than or equal to 4.  This can be modified if approved by the Unit Manager.

- GPS data must be differentially correct and provided in either ESRI .SHP or Trimble .COR format.  Files will contain PDOP(HDOP at the discretion of the Unit Manager), SNR, number of satellites, and mode of collection (Manual/GPS) for each point collected.  In addition, supply a disk of traverse file along with hard copy of the corrected traverse file.

- Sale boundaries are to be recorded as an area feature, not a line.  Isolated stands must each be recorded as separate area features.

- Payment Unit line must be recorded as a line feature bisecting the sale.

Appendix B

TRAVERSE CITY MANAGEMENT UNIT

TIMBER CRUISING SPECIFICATIONS

- Cruise at a rate specified in the Timber Sale Preparation Prescription.

- Use a 10-factor prism for all plots.  Plots shall be evenly distributed throughout sale area.

- Use the product standards to determine products and heights of products.  See appendix D of product summary in the “The Compleat Marker:  A Guide to Managing Northern Hardwoods on Michigan State Forests”.

- Record residual BA of trees where applicable.  Record any mark-to-girdle trees separately.  Do not count mark-to-girdle trees toward the specified residual BA target.

- Mark location of plots on the map, using the plot number.

- Unless otherwise agreed to by the contract administrator and the contractor, plot center will be marked by a stake or stick firmly inserted in the ground (not snow) with ribbon attached to it at a height of not less than two feet above the ground, and labeled with the plot number.  In addition, ribbon at least 12 inches long must be attached to a tree closest to plot center.

- All cruise sheets must have compartment number, stand number, unit number, prism factor, date, individual tree species, and the cruiser’s name.

- A copy of the POSALE program will be provided to the successful bidder for cruise data entry.  Original cruise sheets and a disk containing the cruise data exported from POSALE must be delivered upon the completion of the sale.  Note:  At the cruise data entry screen in POSALE, when prompted to enter the stand acres, enter your actual GPS acres for that stand—NOT the contract’s estimated inventory-based acreage.

Appendix C

TRAVERSE CITY MANAGEMENT UNIT

LEAVE TREE MARKING SPECIFICATIONS

- Leave Trees must be marked at breast height and also stump marked with green paint.

- Paint on leave trees must be able to be seen from all sides of the tree.

- Den trees and good mast trees, if found, must be marked to leave for wildlife.