|  | Michigan Department of Natural Resources - Forest, Mineral and Fire Management Timber Sale Prescription |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GENERAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Date 7/29/2008 |  |  |  |  |  |  |  |  |  | Forest, Mineral and Fire Management Unit GAYLORD |  |  |  |  |  |  |  |
| Timber Sale Number (if applicable) |  |  |  |  |  |  |  |  |  | Sale Name (or prescription name) COMPARTMENT 13 STANDS IN SECTION 13 |  |  |  |  |  |  |  |
| LOCAL CONTACT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name GREGORY GATESY |  |  |  |  |  |  |  |  |  | Telephone (989) 732 - 3541 |  |  |  |  |  |  |  |
| Email Address gatesyg@michigan.gov |  |  |  |  |  |  |  |  |  | FAX (989) 731 - 6214 |  |  |  |  |  |  |  |
| Map of Project Area Attached |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LEGAL DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T29N R2W Section(s) 13 Description SE1/4NE1/4, E1/2SE1/4, NW1/4SE1/4, W1/2NE1/4, & NW1/4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Year of Entry: 2009 Compartment(s):13 Stand Number(s): 2,102,202,6,71,171,371,72,172,272,372,107,79,104&271 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THIS TIMBER SALE CONTRACT IS BASED ON THE FOLLOWING ACREAGE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated Acres: 216 Source: OI GPS Other Payment will be made on the basis of these estimated acres. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TREATMENT & OBJECTIVE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STAND # |  | COVER TYPE |  | ACRES |  | BA |  |  | TREATMENT |  |  |  | MANAGEMENT OBJECTIVE |  |  |  |  |
| 2 |  | O9 |  | 73 |  | 90 |  |  | Shelterwood prep |  |  |  | Oak |  |  |  |  |
| 102 |  | O9 |  | 26 |  | 100 |  |  | Shelterwood prep |  |  |  | Oak |  |  |  |  |
| 202 |  | O9 |  | 4 |  | 90 |  |  | Final Harvest |  |  |  | Red Pine/Oak |  |  |  |  |
| 6 |  | R6 |  | 19 |  | 160 |  |  | Thinning |  |  |  | Red Pine |  |  |  |  |
| 71 |  | R6 |  | 14 |  | 190 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 171 |  | R6 |  | 3 |  | 140 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 371 |  | R6 |  | 5 |  | 170 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 72 |  | J6 |  | 8 |  | 130 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 172 |  | J6 |  | 13 |  | 100 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 272 |  | J6 |  | 17 |  | 150 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 372 |  | J5 |  | 2 |  | 50 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 107 |  | J6 |  | 9 |  | 120 |  |  | Final Harvest |  |  |  | Aspen |  |  |  |  |
| 79 |  | J6 |  | 10 |  | 80 |  |  | Final Harvest |  |  |  | Aspen |  |  |  |  |
| 104 |  | J6 |  | 8 |  | 110 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| 271 |  | R6 |  | 5 |  | 200 |  |  | Final Harvest |  |  |  | Red Pine |  |  |  |  |
| PRESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Stands 202,71,171,371,72,172,272,372,107,79,104 & 271 are final harvest and require point sample cruise. - Retention for final harvest stands in south part of stand 79&107, 1 acre each. - Stands 2&102 are shelterwood prep. Sawlogs are to be tallied 100%. Pulpwood is point sampled. - Reduce BA in stands 2 & 102 to 50 sqft. - Retention for stand 2 is 3 acres in the sw corner of stand. - Retention for stand 102 is 1 acre in the sw corner of stand. - Stand 6 is third row thinning with point sample cruise. NO RETENTION. Access |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DNR PREPARATION WORK TO BE DONE PRIOR TO CONTRACT WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ESTIMATED DATE |  |  |
| Private line along Consumers power line. Private line in SESE. |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 08/31/2008 |  |  |
| CONTRACT WORK CAN BEGIN Immediately Date: 10/1/2008 CONTRACT WORK MUST BE COMPLETED BY Date 06/30/2009 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PAINT LINE WORK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Paint line work to be performed: (See attached map for locations) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE OF LINE |  |  |  |  | WORK TO BE DONE |  |  | NOT APPLICABLE |  |  |  | PAINT COLOR |  |  |  |  |  |
| Private boundary |  |  |  |  |  |  |  |  |  |  |  | Blue |  |  |  | Other: |  |
| Sale boundary |  |  |  |  |  |  |  |  |  |  |  | Red |  |  |  | Other: |  |
| Sale cutting unit |  |  |  |  |  |  |  | X |  |  |  | Yellow |  |  |  | Other: |  |
| Stand type line |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  | Other: |  |
| Exclusions to mark and why |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Standards for marking lines against private land DNR responsibility. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AREA CALCULATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UNIT |  |  | METHOD |  |  |  |  |  |  |  |  |  |  |  | STANDARD |  |  |
| Sale |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  | PDOP 6 |  |  |
| Payment Unit |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stand |  |  | GPS String Chain Other |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Instructions: Must provide administrator with ArcView ready shape file and acreage of sale, cutting units and retention areas. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TIMBER CRUISING SPECIFICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| This is included in the bid This is not included in the bid Required Basal Area Factor: 10 20 Other: Cruise Line Directions E-W |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CRUISING UNITS |  |  |  |  |  |  | NUMBER OF PLOTS PER ACRE |  |  |  |  |  |  | SPACING (CHAINS) |  |  |  |
| stands 2,102,202,&79 |  |  |  |  |  |  | 65 plots |  |  |  |  |  |  | 4 X 4 |  |  |  |
| stand 6 |  |  |  |  |  |  | 19 plots |  |  |  |  |  |  | 3 X 3.3 |  |  |  |
| stands 71,171,371,72,172,272,372, 107,104 & 271 |  |  |  |  |  |  | 64 |  |  |  |  |  |  | 3 X 4 |  |  |  |
| TOTAL NUMBER OF CRUISE POINTS |  |  |  |  |  |  | 148 |  |  |  |  |  |  |  |  |  |  |
| Cruise Special Instructions: Cruise stand 6 as if final harvest. DNR will calculate actual volume of cut trees by percentage of stand cut, approximately 1/3 of total volume. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unless otherwise specified, the tally sheets used must be those supplied by the Forest, Mineral and Fire Management Unit. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| TIMBER MARKING SPECIFICATIONS |  |  |  |
| --- | --- | --- | --- |
| This is included in the bid This is not included in the bid |  |  |  |
| Precise specifications to be delineated at pre-work meeting with DNR staff |  |  |  |
| Total Merchantable Residual BA (Basal Area): 50 (Minimum 40 to Maximum 60) |  |  |  |
| TREATMENT |  | NUMBER | SIZE |
| Regeneration Gaps Per Acre |  | NA |  |
| Girdled Trees Per Acre |  |  |  |
| PRODUCT | MARKING SYMBOL | MINIMUM DBH | TOP DIB |
| Sawlogs | X plus one dot/log | 12" | 8" |
| Sawbolts |  |  |  |
| Pulpwood | / plus one dot/log | 4.6" | 4" |
| TYPE OF WORK | WORK TO BE DONE | NOT APPLICABLE | PAINT COLOR |
| Trees marked to leave |  |  | Green Other |
| Trees marked to cut |  |  | Orange Other |
| TALLY INTENSITIES |  |  |  |
| SPECIES / PRODUCT |  | RATIO |  |
| sawlogs: stands 6,2,102,202, and 79 |  | 1 : 1 |  |
| pulpwood: stands 6,2,102,202,and79 point sample |  | 1 : |  |
|  |  | 1 : |  |
|  |  | 1 : |  |
| SPECIAL MARKING INSTRUCTIONS |  |  |  |
| Unless otherwise specified, the tally sheets used must be those provided by the Forest, Mineral and Fire Management Unit. |  |  |  |
| RESTRICTIONS - Forest, Mineral and Fire Management Division must to be able to identify who did what on the timber sale. - The contractor may not have more than two markers in one payment unit without prior approval. - Each marker should have an assigned area to mark (not strips). |  |  |  |
| PAINT - Call Greg Gatesy at (989) 732 - 3541 ext 5441, to make arrangements for paint. - Paint will be supplied from Gaylord Field Office. - Contractor’s work schedule must coincide with the DNR work schedule for paint supply. - The DNR will not be available on weekends or evenings. |  |  |  |
| DELIVERABLES - A list of names that marked or cruised each payment unit. - A summary of paint used (in quarts). - Tally summaries for each payment unit (one summary, regardless of the number of markers) and all of the original tally sheets. - GPS files for any GPS work. |  |  |  |